## Jacob

|  |  |
| --- | --- |
| **JACOB’S WORK DIARY** | **WEEK STARTING:** *01 August 2016* |
| **TARGET GOALS:**   * *I have to pick my role. Tester? Or coder?* | |
| **ACHIEVED GOALS:**   * *After speaking with Nathan I am thinking Tester would be the best fit for me* | |
| **REASONS FOR FAILING TO MEET GOALS:** *N/A* | |
| **OTHER NOTES:** *N/A* | |

|  |  |
| --- | --- |
| **JACOB’S WORK DIARY** | **WEEK STARTING:** *08 August 2016* |
| **TARGET GOALS:**   * *Compare the languages we have considered* * *Research other similar programs* | |
| **ACHIEVED GOALS:**   * *My experience is mainly in C/C++* * *Spoke to Brad and he tells me Java is the go to Language for this project because of some libraries* | |
| **REASONS FOR FAILING TO MEET GOALS:** *Didn’t research other programs* | |
| **OTHER NOTES:** *Michael told Brad not to research any other programs* | |

|  |  |
| --- | --- |
| **JACOB’S WORK DIARY** | **DATE:** *15 August 2016* |
| **TARGET GOALS:**   * *Finalize roles* * *Determine Languages/frameworks* * *Discuss overall scope of the project* | |
| **ACHIEVED GOALS:**   * *I will be handling testing.* * *We decided to settle on full-stack Java* * *Determined scope and begun developing domain model* | |
| **REASONS FOR FAILING TO MEET GOALS** | |
| **OTHER NOTES:** | |

|  |  |
| --- | --- |
| **JACOB’S WORK DIARY** | **DATE:** *29 August 2016* |
| **TARGET GOALS:**   * *Finalise allocating report roles / begin report* * *Talk about how the report will come together* * *Iron out any other issues.* | |
| **ACHIEVED GOALS:**   * *Was also asked to complete the risk assessment and countermeasures.* * *Organized additional skype calls to check up on progress/pass ideas.* * *Michael discovered that the XML file provided was incorrectly formed.* | |
| **REASONS FOR FAILING OT MEET GOALS** | |
| **OTHER NOTES:** | |

|  |  |
| --- | --- |
| **JACOB’S WORK DIARY** | **DATE:** *5 September 2016* |
| **TARGET GOALS:**   * *Ensure everyone has completed their sections of the report* * *Review all parts and ensure that nothing is missing.* * *Choose versioning system.* | |
| **ACHIEVED GOALS:**   * Decided to use Github as a versioning system. | |
| **REASONS FOR FAILING OT MEET GOALS** | |
| **OTHER NOTES:** | |